Using Situational Simulations to Collect and Analyze Dynamic Construction Management Decision-Making Data
Matt Watkins, Amlan Mukherjee, Nilufer Onder
Michigan Technological University
WSC’08: December 8, 2008, Miami, FL
presented by: Nilufer Onder
[Speaker Notes: Set printer property to landscape to print 4 per page .]

---
Overview
ICDMA (Interactive Construction Decision Making Aid)
  - Features
  - ICDMA as a microworld
Experimental Discipline
  - Designing experiments
  - Collecting data
  - Mining data

---
ICDMA
Matt Watkins’ M.Sc. Thesis (August 2008)
Interactive Construction Decision Making Aid
Construction management simulator
  - User takes role of managing construction projects
  - Complicating factors (rain, sickness, etc.)
The user is the decision maker
  - Labor management
  - Material management

---
Dynamic Task Environment
Construction management is a dynamic task environment
  - Events occur with time
  - Management decisions update the system status
Complex yet confined
  - Number of possible decisions is very large
  - Major factors which can influence construction projects are present

---
Construction Management
ICDMA starts with a plan
Plan changes due to events
  - External
  - Internal
Manager must make decisions to mitigate damages

---
Example Project
Steel frame building
Hoisting, bolting, and decking activities for each floor
Activity constraints (e.g., bolting cannot begin until hoisting is complete)
A delay in one activity can cause a cascading delay in other activities
[Speaker Notes: Constraint 2: decking cannot begin until bolting is half complete]

---
Schedule
[Speaker Notes: Title 9 nudges up Figure 5 nudges up]

---
Cost
[Speaker Notes: Title 15 nudge yukari]

---
Activities
[Speaker Notes: Title 15 nudge yukari]

---
Labor Management
[Speaker Notes: Title 15 nudge yukari]

---
Microworld view
Enable experimental research
Relatively simple but has essential characteristics
Can lead to generalizable results
[Speaker Notes: ICDMA as a microworld]

---
Microworld aspects
Dynamics: high
Both autonomous and user initiated changes
Complexity: moderate
Number of variables and coupling
Opaqueness: high
Invisible external events
Dynamic complexity: high
Side effects and ripple effects

---
Experimental Procedure
Design project scenario
Add problems for the subject to solve
Educate on the use of ICDMA
Provide subject with project background information
Let the subject try to complete the project
Record the environment values and decisions

---
Graph analysis
[Speaker Notes: This is for visual inspection]

---
Desired features
Flexibility in designing experiments
  - Can enter projects in the database
  - Copy and transform projects
Rich constraints
Fuzzy boundaries for microworld aspects
[Speaker Notes: Desirable features to make this a tool]

---
Decision Making

---
Experimental Design
SUSP: Single User Single Project
MUSP: Multiple User Single Project
SUMP: Single User Multiple Project
MUMP: Multiple User Multiple Project

---
Mining for patterns
Capturing expertise
Response to various levels of information
Prediction capability (on/off)
Patterns
  - Simple rules
  - Graphical models
  - Probabilistic models

---
Conclusion and Summary
A discrete event simulator for construction projects
The decision maker is situated outside the simulation environment
External events are coded in an opaque manner
Assistance in predicting the future
Future: Adjustable ”cognitive load”
Future: Education system
[Speaker Notes: PMFServ: Silverman et al. How do emotions effect decision making? PMF Interface create agent etc. ours: predict feature external events egitim decision maker disarida External events do not adapt to changing situations (non Bayesian, unlike AbouRizk’s work on CoSyE-Construction Synthetic Environment)]

---
Using Situational Simulations to Collect and Analyze Dynamic Construction Management Decision-Making Data
Matt Watkins, Amlan Mukherjee, Nilufer Onder
Michigan Technological University
Supported by:
 NSF grant SES 0624118 to Amlan Mukherjee
presented by: Nilufer Onder